# Team Meeting - November 24, 2025

Meeting: Q4 Planning and Budget Review
Date: November 24, 2025
Time: 10:00 AM - 11:30 AM PST
Location: Conference Room A / Zoom Meeting

# Attendees

| Name | Role | Status |
| --- | --- | --- |
| Alice Johnson | Engineering Manager | Present |
| Bob Smith | Product Manager | Present |
| Carol White | HR Director | Present |
| David Brown | Senior Developer | Present |
| Emily Davis | Finance Lead | Present |
| Frank Miller | DevOps Engineer | Remote |
| Grace Lee | QA Lead | Present |

# Agenda

Q4 Progress Review (15 min)

Budget Update (15 min)

2026 Planning Discussion (30 min)

Hiring Updates (15 min)

Action Items & Next Steps (15 min)

# Meeting Notes

## 1. Q4 Progress Review

Presented by: Bob Smith

Key Highlights:

DocuMind v2.0 launched on schedule (October 15)

Customer adoption exceeded targets: 15,000 active users (target: 12,000)

NPS score improved from 42 to 58

API response times reduced by 35%

Metrics Summary:

| Metric | Target | Actual | Status |
| --- | --- | --- | --- |
| Active Users | 12,000 | 15,000 | Exceeded |
| API Uptime | 99.9% | 99.95% | Exceeded |
| Response Time | <200ms | 145ms | Exceeded |
| Customer Satisfaction | 85% | 88% | Exceeded |
| Bug Resolution Time | 48h | 36h | Exceeded |

# Action Items

| Task | Owner | Due Date | Priority |
| --- | --- | --- | --- |
| Submit budget proposal revision | Emily Davis | Nov 29, 2025 | High |
| Schedule engineering roadmap review | Alice Johnson | Dec 1, 2025 | High |
| Finalize ML Engineer offer | Carol White | Nov 26, 2025 | High |
| Update project timeline in Jira | Bob Smith | Nov 30, 2025 | Medium |
| Draft AI ethics committee charter | David Brown | Dec 5, 2025 | Medium |
| Book Q1 team offsite venue | Carol White | Dec 10, 2025 | Low |
| Prepare security audit RFP | Frank Miller | Dec 3, 2025 | Medium |

# Next Meeting

Date: December 8, 2025
Time: 10:00 AM PST
Focus: 2026 Budget Finalization & Holiday Planning

Meeting ended: 11:25 AM PST
Notes taken by: Grace Lee
Confidential - For internal use only